# Platform sync — 18 June 2026

Time 10:00–10:45 (KST)   Location Meeting room 3 / video bridge

Chair Dana Whitfield   Notes Tomas Beck

# Attendees

Dana Whitfield (platform lead)

Marcus Oyelaran (backend)

Priya Ramanathan (mobile)

Tomas Beck (infrastructure)

Ines Alcazar (design) — apologies, joined for item 3 only

# 1. Import pipeline throughput

Marcus reported the nightly import now takes 42 minutes, up from 19 in April. The growth is in the validation stage, not the transfer. Batching by 500 in a spike branch brought it back to 24 minutes, but nobody could explain the memory profile, so the spike stays behind a flag for now.

Decision. Merge the batching change behind IMPORT_BATCH_SIZE, default off, and measure for a week before flipping it.

# 2. Mobile release cut

Priya asked to move the cut from Thursday to Monday. Two regressions in the offline queue are still open, and one has no reproduction. Dana pushed back on cutting with an unreproduced bug in the queue.

Decision. Hold the Thursday date, review on Wednesday morning.

# 3. Documents upload feature

Ines walked through the upload states: idle, uploading, converting, done, and three failure states. The converting state has no design for files above the size limit, which the gateway rejects before the client ever sees the file.

# Action items

| # | Owner | Action | Due |
| --- | --- | --- | --- |
| 1 | Marcus | Merge batching behind IMPORT_BATCH_SIZE, default off | 22 June |
| 2 | Marcus | Post a week of throughput numbers to the channel | 29 June |
| 3 | Priya | Chase the offline-queue reproduction | 24 June |
| 4 | Ines | Design the oversized-file state | 25 June |
| 5 | Tomas | Document the gateway size limit in the runbook | 26 June |

Next meeting: 25 June 2026, 10:00. Standing agenda plus the import throughput numbers.

Fictional sample material. Nobody named here exists.