## Slide 1: Quarterly review — Q2 2026
Platform group · Dana Whitfield · 3 July 2026

## Slide 2: Agenda
Revenue against plan
Service levels
What went wrong
What we are doing about it
Asks for Q3

## Slide 3: Revenue by region
Region | Q1 | Q2 | Change | Against plan
North | 412 | 455 | +10.4% | +3%
South | 288 | 301 | +4.5% | -1%
East | 120 | 98 | -18.3% | -22%
West | 75 | 84 | +12.0% | +6%
Total | 895 | 938 | +4.8% | -2%
Thousands of invented units.

## Slide 4: Revenue, four quarters
Chart: 
| Q1 | Q2 | Q3 (est.) | Q4 (est.)
North | 412 | 455 | 398 | 501
South | 288 | 301 | 344 | 362
East | 120 | 98 | 176 | 204
West | 75 | 84 | 84 | 91

## Slide 5: What went wrong
The import pipeline missed its 98% target for the second quarter running.
  Per-record validation, cost grows with file size, not with changes
  42 minutes nightly, against 19 in April
The East region lost one customer and did not replace them.
Notes: Do not skip past the East number; finance will ask.

## Slide 6: What we are doing
Batched validation, merged behind a flag and off by default
A week of throughput measurements before the flag flips
A miss counter that tells eviction apart from a bad key
No further pipeline work until those numbers arrive

## Slide 7: Asks for Q3
One engineer, six weeks, for the regional cache
A decision on the audit log by the end of July
Sign-off on the pilot ending, or a reason to extend it
Sample deck. The company, the figures, and the people are invented.