# Shared build cache

A proposal for the platform group

Prepared by Dana Whitfield · 4 August 2026 · Version 2 (draft)

# 1. Summary

Every team in the group rebuilds the same artefacts on every machine and on every runner. This proposal is to put one shared, content-addressed cache behind the task runner, so that a build already done anywhere is not done again.

# 2. Problem

Median CI time has grown from 11 to 26 minutes over two quarters, and roughly two thirds of that time reproduces work another runner did minutes earlier. The cost is paid twice: in the wait, and in the runner minutes.

Local caches never survive a fresh clone.

Runner caches are keyed by branch, so they miss after every merge.

Nobody can tell a key mismatch from an evicted entry today.

# 3. Proposal

## 3.1 Scope

One cache service, one bucket, and a client built into the task runner. Reads are open to every team; writes are limited to trusted runners, so a poisoned entry cannot come from a fork.

## 3.2 Out of scope

Caching test results as if they were artefacts.

Any change to the build tools themselves.

Cross-organisation sharing.

# 4. Plan

| Phase | Weeks | Outcome | Owner |
| --- | --- | --- | --- |
| Prototype | 2 | Read-through cache behind a flag | Marcus |
| Pilot | 3 | Two teams, writes from CI only | Marcus, Priya |
| Rollout | 4 | All teams, flag on by default | Tomas |
| Review | 1 | Hit rate and cost report | Dana |

# 5. Cost

| Item | Monthly | Annual |
| --- | --- | --- |
| Object storage, 2 TB | 84.00 | 1,008.00 |
| Egress, estimated | 130.00 | 1,560.00 |
| Cache service, two instances | 220.00 | 2,640.00 |
| Total | 434.00 | 5,208.00 |

Against roughly 5,900 runner-hours a year at present prices, the proposal pays for itself at a hit rate above eleven per cent. The pilot should establish whether that is realistic before the rollout is approved.

# 6. Risks

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Incorrect cache hit | Low | Hash the command and the environment |
| Poisoned entry from a fork | Low | Writes only from trusted runners |
| Cost overrun on egress | Medium | Regional buckets, monthly review |
| Nobody adopts it | Medium | On by default after the pilot |

Further reading: the caching chapter of the manual.

# Appendix A. Decision log

| Date | Decision | By |
| --- | --- | --- |
| 12 June 2026 | Content addressing, not timestamps | Platform group |
| 24 June 2026 | One bucket per region | Tomas |
| 30 July 2026 | Pilot limited to two teams | Dana |

This proposal is fictional sample material. The company, the figures, and the people in it are invented.